Afghan Antiques Store Management System

Product Backlog — Prioritized User Stories

Product Owner: Khadija Khalil   |   Draft — For Team Review

Goal: Create a simple online store where customers can browse Afghan antiques and order products, while staff manage inventory and orders.

| ID | User Story | Priority | Sprint | Status |
| --- | --- | --- | --- | --- |
| US01 | As a customer, I want to register an account using my information so that I can place orders. | High | Sprint 1 | Done |
| US02 | As a customer, I want to log in securely with my credentials so that I can access my account. | High | Sprint 1 | Done |
| US03 | As a customer, I want to log out of my account so that my personal information stays protected. | High | Sprint 1 | Done |
| US04 | As a customer, I want to browse available Afghan antique products so that I can explore items for sale. | High | TBD | To Do |
| US05 | As a customer, I want to view product photos, descriptions, and prices so that I can decide what to purchase. | High | TBD | To Do |
| US06 | As a customer, I want to search for products by name so that I can quickly find an antique I am interested in. | High | TBD | To Do |
| US07 | As a customer, I want to add products to my shopping cart so that I can collect items before checkout. | High | TBD | To Do |
| US08 | As a customer, I want to change quantities or remove items from my cart so that I can review my purchases before ordering. | High | TBD | To Do |
| US09 | As a customer, I want to submit my order and receive confirmation so that I know my purchase request was received. | High | TBD | To Do |
| US10 | As a customer, I want to provide a delivery address so that my order can be sent to the correct location. | High | TBD | To Do |
| US11 | As a store administrator, I want to update product details so that listings remain accurate and current. | High | TBD | To Do |
| US12 | As a store administrator, I want to remove products that are no longer sold so that customers only see available items. | Medium | TBD | To Do |
| US13 | As a store administrator, I want to update order progress so that customers and staff can track the order status. | Medium | TBD | To Do |
| US14 | As a customer, I want to view my previous orders so that I can review my purchase history. | Medium | TBD | To Do |
| US15 | As a store administrator, I want to mark orders as paid or unpaid so that payment status can be tracked. | Medium | TBD | To Do |
| US16 | As a store administrator, I want to view customer information securely so that I can support order management. | Medium | TBD | To Do |
| US17 | As a store administrator, I want to view a summary of sales so that I can understand store performance. | Low | TBD | To Do |
| US18 | As a customer, I want to request a return under the store return policy so that I can ask to return an unsatisfactory product. | Low | TBD | To Do |
| US19 | As a customer, I want to save favorite products to a wishlist so that I can revisit them and purchase them later. | Low | TBD | To Do |
| US20 | As a store administrator, I want to create special offers so that I can promote selected products to customers. | Low | TBD | To Do |

.

## Previous ID → New ID (for team coordination)

US01 → US01; US02 → US02; US03 → US03; US04 → US04; US05 → US05; US19 → US06; US07 → US07; US11 → US08; US12 → US09; US13 → US10; US10 → US11; US08 → US12; US16 → US13; US14 → US14; US17 → US15; US15 → US16; US18 → US17; US09 → US18; US06 → US19; US20 → US20